# PROJECT PLANNING PHASE

# Agile Planning – Sprint & Velocity Estimation

Date: 15 February 2025
Team ID: LTVIP2026TMIDS91486
Project Name: HematoVision – Intelligent Blood Cell Classification System
Maximum Marks: 4 Marks

## Agile Definitions

Sprint
A fixed period or duration in which a team works to complete a defined set of tasks.

Epic
A large body of work that is too big to complete in one sprint. It is divided into smaller tasks (stories).

Story (User Story)
A small, manageable task that contributes to completing an epic.

Story Point
A unit representing the effort required to complete a story.

Story Point Scale (Fibonacci Inspired)

| Story Point | Effort Level |
| --- | --- |
| 1 | Very Easy Task |
| 2 | Normal Task |
| 3 | Moderate Task |
| 5 | Difficult Task |

Sprint Planning

Sprint 1

## Epic 1 – Dataset Acquisition

| Story | Description | Story Points |
| --- | --- | --- |
| USN-1 | Gathering Blood Cell Images | 3 |
| USN-2 | Organizing Dataset Structure | 2 |
| USN-3 | Loading Dataset into Environment | 1 |

## Epic 2 – Data Preparation

| Story | Description | Story Points |
| --- | --- | --- |
| USN-4 | Image Resizing & Normalization | 3 |
| USN-5 | Data Augmentation | 5 |
| USN-6 | Dataset Splitting (Train/Test) | 2 |

### ✅ Total Story Points in Sprint 1

Sprint 1 Total =
3 + 2 + 1 + 3 + 5 + 2 = 16 Story Points

# 🚀 Sprint 2

## Epic 3 – Model Development

| Story | Description | Story Points |
| --- | --- | --- |
| USN-7 | Loading Pretrained CNN (MobileNetV2) | 2 |
| USN-8 | Custom Classification Layers | 3 |
| USN-9 | Model Compilation | 1 |

## Epic 4 – Model Training & Evaluation

| Story | Description | Story Points |
| --- | --- | --- |
| USN-10 | Training Transfer Learning Model | 5 |
| USN-11 | Accuracy & Loss Evaluation | 3 |
| USN-12 | Saving Trained Model | 1 |

## Epic 5 – Prediction System

| Story | Description | Story Points |
| --- | --- | --- |
| USN-13 | Implementing Prediction Pipeline | 3 |
| USN-14 | Displaying Classification Results | 2 |

### ✅ Total Story Points in Sprint 2

2 + 3 + 1 + 5 + 3 + 1 + 3 + 2 = 20 Story Points

# 📊 Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 16 |
| Sprint 2 | 20 |

# Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points =
16 + 20 = 36

Number of Sprints =
2

Velocity =
36 / 2 = 18 Story Points per Sprint

Velocity Interpretation

Your team’s velocity is:

# 18 Story Points per Sprint

This indicates the team can reliably complete work equivalent to 18 story points in each sprint.